Terms of Reference (ToR): Hiring a consultant for an assessment titled “Assessment and Climate-Resilient Retrofit Design of Cyclone Shelters in Bangladesh”

1. About Plan International

Founded over 85 years ago, Plan International is one of the oldest and largest children's development and humanitarian organizations in the world. Plan International plays an important role in mobilizing children, communities, and civil society organizations to claim the rights of children, especially girls and achieve agreed-upon local development priorities, towards a commitment to ensuring the well-being of children in support of the United Nations Convention on the Rights of the Child (UNCRC). Plan International works in fifty-two developing countries across Africa, Asia and South America, and twenty-one countries raise funds to support these efforts.

1.1 About Plan International Bangladesh

Plan’s vision is of a world in which all children realize their full potential in societies that respect people’s rights and dignity, with high-quality programs that deliver long-lasting benefits. Children are at the heart of everything we do.

Plan International has been operating in Bangladesh since 1993. Plan International Bangladesh’s Country Strategy (2020-2030) is designed to empower adolescent girls and young women, to be heard, to live without fear of violence and to achieve their rights. In doing so, Plan international Bangladesh (PIB) will:

- empower children and young people as drivers of systemic change to gender norms and power relationships;

- promote an enabling environment for girls and young women to realize their sexual and reproductive health and rights and to live free from violence;

- raise public and private sector support for young women to access decent work opportunities in the twenty-first century labour market and have control over resources.

Plan International Bangladesh (PIB) has the country office in Dhaka, from where we are operating projects in Dhaka, Rangpur, Barisal and Chittagong divisions. Since 2017, we have a strong presence at Cox’s Bazar district under Chittagong division. Along with our main office at Cox’s Bazar, we have two more field offices at Ukhiya and Teknaf. By following the global mandate on emergency response and Disaster Preparedness Process (DPP) 4, PIB supports both the Rohingya and host communities through humanitarian projects that provide lifesaving and resilience building assistance, while incorporating disaster risk management in its development work, to ensure protection of the most vulnerable groups, such as children, girls and young women, from the harmful impacts of conflicts, disasters and climate change.  PIB is also strengthening its position within the climate resilience sphere, through a climate resilience model to contribute towards a long-term program that will provide durable solutions for girls, young women and youth in climate impacted areas, with a specific focus on their resilience and adaptive capacity building to the effects of climate change. Through this initiative, PIB will also be a host to the global climate hub which will support the implementation of the model.

2. Background of the Assessment

Bangladesh remains highly vulnerable to cyclones and storm surges, particularly in coastal regions such as Cox’s Bazar. Cyclone shelters play a critical role in safeguarding lives during extreme weather events. However, many existing shelters face significant challenges, including structural deterioration, inadequate maintenance, insufficient WASH facilities, limited accessibility, and poor usability during emergencies.

Existing evidence from shelter assessments highlights recurring issues such as overcrowding, lack of sanitation, inadequate safety measures, and limited accessibility for women, children, elderly persons, and persons with disabilities. In Chakaria Upazila, a number of cyclone shelters (many of which also function as schools) require urgent technical assessment and climate-resilient retrofitting to ensure they are safe, inclusive, and functional during emergencies.

Plan International Bangladesh intends to engage a qualified civil/structural engineering consultant to conduct a comprehensive assessment of selected cyclone shelters and develop site-specific retrofit designs, cost estimates, and scalable prototype solutions.

3. Details of this Assignment

3.1 Specific Objectives of the Study

The overall objective of this assessment is to conduct a comprehensive engineering assessment of selected cyclone shelters in Chakaria Upazila and develop climate-resilient, inclusive, and costed retrofit solutions that enhance their structural safety, functional usability, and effectiveness as multi-purpose emergency shelters during cyclones and other climate-induced hazards.

The specific objectives are:

- Assess Structural Integrity and Safety: To evaluate the current structural condition of cyclone shelters, including foundations, load-bearing elements, roofing systems, and overall stability, in order to determine their capacity to withstand cyclone-induced wind loads, flooding, and prolonged use during emergencies.

- Identify Functional, Accessibility, and WASH Gaps: To assess the adequacy of existing shelter facilities in terms of space utilization, ventilation, lighting, water supply, sanitation, drainage, and accessibility, with particular attention to the needs of women, children, elderly persons, and persons with disabilities.

- Develop Site-Specific Retrofit Design Solutions: To propose practical and context-appropriate retrofit measures for each assessed shelter, addressing identified structural and functional gaps, and improving resilience to cyclones, storm surges, and flooding, while ensuring usability as both educational facilities and emergency shelters.

- Prepare Detailed Engineering Drawings and Cost Estimates: To produce site-specific engineering drawings (AutoCAD) and detailed Bills of Quantities (BoQs), including technical specifications and cost estimates based on local market rates, to support planning, budgeting, and implementation.

- Develop Standardized Prototype Retrofit Designs for Scaling: To develop different typology-based prototype retrofit designs, including drawings and costing, that can be replicated across similar cyclone shelters to support future programming, investment planning, and donor proposals.

- Support Prioritization and Investment Planning: To provide a comparative analysis of shelters and recommend prioritization of interventions based on risk, vulnerability, and cost-efficiency, enabling phased investment and scalable implementation.

3.2 Scope of the Work

The study will cover the following geographic context and meet target groups/stakeholders. However, the consultant/firm can propose any other areas, target groups, stakeholders and thematic areas which will help PIB to get a comprehensive report to develop future interventions in this context.

3.2.1 Inception Phase

At the outset, the consultant will conduct a desk review of all relevant documents, standards, and technical guidelines to ensure alignment with national and international best practices. This will include, but not be limited to, the Bangladesh National Building Code (BNBC), cyclone shelter design standards, and relevant guidance on climate-resilient and inclusive infrastructure.

Building on this review, the consultant will develop a clear and practical methodological framework for the assignment. This will include structured assessment tools and checklists tailored to cyclone shelter evaluation, covering structural, functional, WASH, and accessibility dimensions. The tools should be designed for rapid field application while ensuring sufficient technical rigor.

A detailed workplan will be prepared, outlining site visit schedules, sequencing of tasks, and timelines for each deliverable. The inception phase will also clarify assumptions, data requirements, and any logistical considerations necessary for smooth field implementation.

3.2.2 Field Assessment of Cyclone Shelters (16 Sites)

The consultant will conduct field-based technical assessments of all 16 selected cyclone shelters. The assessment will combine visual inspection, basic measurements, photographic documentation, and engineering judgment to evaluate the current condition and performance of each facility.

The assessment will cover the following key dimensions:

A. Structural Assessment: The consultant will examine all major structural components, including foundations, columns, beams, slabs, and roofing systems, to assess their integrity and performance. This will involve identifying visible signs of structural distress such as cracks, corrosion of reinforcement, settlement, deformation, or material degradation. The assessment will also consider the overall structural configuration and its ability to withstand cyclone-induced wind loads, flooding, and prolonged occupancy during emergencies. Where detailed structural testing is not feasible, the consultant will apply professional engineering judgment based on observed conditions and standard assessment criteria.

B. Functional Assessment: The consultant will evaluate how effectively each shelter functions as an emergency facility. This includes assessing the adequacy of space relative to the population served, the efficiency of internal layout, and the suitability of circulation pathways. Key aspects such as ventilation, natural and artificial lighting, and safe movement within the facility will be reviewed. Safety features, including entry and exit points, staircases, and railings, will be assessed to determine their adequacy for large-scale, high-pressure use during evacuation scenarios.

C. WASH and Services Assessment: The consultant will assess the availability, condition, and functionality of water supply systems and sanitation facilities, including toilets and drainage infrastructure. The adequacy of these services during emergency occupancy will be evaluated, including considerations for hygiene, wastewater management, and potential contamination risks. Where applicable, gaps in waste management systems and drainage conditions will be identified, particularly in relation to flood and storm surge scenarios.

D. Accessibility and Inclusion: The assessment will examine the extent to which shelters are accessible and usable by all segments of the population. This includes evaluating physical accessibility features such as ramps, handrails, and entry points for persons with disabilities. The consultant will also assess the availability of gender-sensitive spaces and facilities, as well as considerations for children and elderly persons. Particular attention will be given to identifying design barriers that may limit equitable access and safe use during emergencies.

E. Risk and Hazard Exposure: The consultant will assess the exposure of each shelter to environmental risks, including flooding, waterlogging, and drainage constraints. This will involve reviewing site elevation, surrounding topography, and proximity to water bodies or hazard-prone areas. The assessment will identify site-specific vulnerabilities that may affect shelter safety and usability during extreme weather events.

3.2.3 Data Analysis and Shelter Categorization

Following the field assessments, the consultant will systematically analyze collected data to identify patterns, risks, and priority gaps across all sites. Based on clearly defined and pre-agreed criteria outlined in the inception report, shelters will be categorized into condition-based typologies (e.g., good condition, moderate condition requiring upgrades, and critical condition requiring major intervention).

This categorization will serve as the basis for prioritizing interventions and designing appropriate retrofit strategies. The consultant will clearly outline the rationale for classification and highlight key risk factors influencing each category.

3.2.4 Conducting Site-Specific Retrofit Design Assessment (9 Shelters)

For each assessed shelter, the consultant will conduct practical and context-appropriate retrofit solutions design assessments aimed at addressing identified structural and functional deficiencies. The proposed interventions should be feasible, cost-effective, and aligned with local construction practices.

Suggested retrofit measures may include structural strengthening (e.g., reinforcement of columns or beams), improvements to enhance resistance to wind and flooding, reconfiguration of internal layouts to improve usability during emergencies, and upgrades to ensure accessibility and inclusion. For each site, the consultant will prepare clear retrofit design assessment supported by technical specifications, outlining the scope of required works, materials, and construction considerations.

3.2.5 Engineering Drawings

The consultant will prepare engineering drawings using AutoCAD or equivalent software. These drawings will include simplified representations of existing layouts (as necessary) and detailed proposed retrofit layouts. The drawings will clearly illustrate key structural interventions, modifications to building components, and improvements to functional and accessibility features. The level of detail should be sufficient to guide implementation while remaining realistic within the scope and timeline of the assignment.

3.2.6 Preparation of BOQs, Cost Estimates, and Specification Sheets

For selected schools after the assessment results, the consultant will prepare a detailed Bill of Quantities (BoQ), specifying all required materials, labor inputs, and associated quantities for the proposed retrofit works. Cost estimates and specification sheets will be developed using locally relevant market rates, ensuring that the estimates are practical and implementable. The consultant is encouraged, where feasible, to provide differentiated costing scenarios - such as essential minimum upgrades versus comprehensive improvements - to support flexible investment planning.

3.2.7 Development of Prototype Retrofit Designs

Based on the shelter typologies identified during analysis, the consultant will develop standardized prototype retrofit designs. These prototypes will represent common intervention models that can be applied across similar shelters.

Each prototype will include technical drawings, design specifications, and indicative cost estimates. The purpose of these prototypes is to provide scalable solutions that can be used for future programming, replication, and donor engagement.

3.2.8 Final Synthesis and Investment Planning

The consultant will produce a consolidated analysis synthesizing finding from all assessed shelters. This will include a comparative overview of shelter conditions, key risks, and intervention needs. A prioritized intervention plan will be developed, identifying shelters requiring urgent attention and those suitable for phased upgrades. The consultant will also provide strategic investment recommendations, highlighting cost implications and opportunities for scaling.

Finally, the consultant will outline recommendations for replication and scaling of retrofit solutions, supporting future programming and resource mobilization efforts.

3.3 Key Deliverables and Timeframe of this Assignment

| Deliverable | Description | Timeline |
| --- | --- | --- |
| Inception Report | Detailed methodology, assessment tools/checklists, workplan, and site visit schedule for all 9 shelters | Day 1 to Day 3 |
| Assessment Report | Summary of field findings including structural, functional, WASH, and accessibility gaps, with shelter categorization and priority risks | Day 4 to Day 8 |
| Draft Design Package | Site-specific retrofit designs, AutoCAD drawings, detailed BOQs, and specification sheets with preliminary cost estimates for all shelters | Day 9 to Day 11 |
| Prototype Design Package | Different typology-based retrofit models with standard drawings, technical specifications, and indicative costing | Day 11 |
| Final Report | Consolidated report with finalized designs, BOQs, investment prioritization, and actionable recommendations for implementation and scaling | Day 15 |

4. Methodological Considerations

The Consultant/Firm is expected to adopt a structured, field-oriented, and technically sound methodology that balances rapid assessment with sufficient engineering rigor. Given the compressed timeline and scope, the approach should prioritize efficiency without compromising the reliability and usability of outputs.

4.1 Rapid but Rigorous Engineering Assessment Approach

The Consultant/Firm will apply a rapid assessment methodology designed to generate reliable engineering insights within a limited timeframe. This approach should combine systematic visual inspection, basic measurements, photographic documentation, and professional engineering judgment.

While detailed structural testing or laboratory analysis is not expected under this assignment, the methodology must be robust enough to identify critical structural risks, performance limitations, and safety concerns. The assessment should be grounded in established engineering principles and adapted to the local context of cyclone-prone coastal infrastructure.

4.2 Typology-Based Analysis and Efficiency

To ensure efficiency and consistency across multiple sites, the Consultant/Firm will adopt a typology-based analytical approach. Shelters will be categorized based on structural condition, functional adequacy, and risk exposure (e.g., good condition, moderate condition requiring upgrades, critical condition requiring major intervention).

This classification will enable the development of standardized retrofit solutions and prototype designs, reducing the need for fully customized designs for each site. The approach should clearly define criteria for categorization and ensure that typologies are logically derived from field evidence.

4.3 Compliance with National Standards and Technical Guidelines

All assessments, design recommendations, and cost estimates must be aligned with relevant national standards and technical guidelines. At a minimum, the Consultant/Firm is expected to ensure compliance with:

- Bangladesh National Building Code (BNBC) for structural safety and design considerations

- Relevant cyclone shelter design standards and guidelines applicable in Bangladesh

- Good engineering practices for construction, retrofitting, and material use

The Consultant/Firm should explicitly reference these standards where applicable, particularly in the development of retrofit designs and structural recommendations.

4.4 Integration of Climate-Resilient Infrastructure Principles

The methodology will incorporate climate-resilient design principles to ensure that proposed retrofit solutions enhance the shelters’ ability to withstand cyclone-related hazards. This includes consideration of:

- Resistance to high wind loads and structural stability

- Flood and waterlogging resilience, including elevation and drainage improvements

- Durability of materials under saline and humid coastal conditions

The Consultant/Firm should ensure that all recommended interventions contribute to strengthening the long-term resilience and functionality of shelters under changing climate conditions.

4.5 Integration of Accessibility and Inclusion Standards

The Consultant/Firm will integrate universal accessibility principles into both the assessment and design processes. This includes evaluating and improving access for persons with disabilities, ensuring safe and equitable use of shelters for women, children, and elderly persons, and addressing barriers that limit inclusive access.

Design recommendations should incorporate practical and locally feasible solutions such as ramps, handrails, accessible sanitation facilities, and gender-sensitive spatial arrangements. The methodology should ensure that inclusion is not treated as an add-on but as a core design consideration.

4.6 Comprehensive Field Engagement

The Consultant/Firm is required to conduct field visits to all 16 selected cyclone shelters. These visits should be systematically planned and executed to ensure comprehensive coverage within the available timeframe.

During fieldwork, the Consultant/Firm should engage with relevant local stakeholders where necessary (e.g., school authorities, local management committees) to understand usage patterns, operational challenges, and context-specific issues affecting shelter performance. Such insights should complement technical observations and inform practical design solutions.

4.7 Documentation and Data Management

The Consultant/Firm will ensure thorough and organized documentation of all field assessments. This will include:

- Photographic documentation of structural conditions, facilities, and site context

- Field notes and sketches capturing key observations and measurements

- Structured recording of assessment data using approved tools

All documentation should be systematically organized and maintained to support analysis, reporting, and future reference. The quality of documentation should be sufficient to justify design recommendations and enable PIB to use the outputs for implementation planning and donor engagement.

4.8 Ethics

Plan International is committed to ensuring that the rights of those participating in data collection or analysis are respected and protected, in accordance with the Ethical MERL Framework and our Global Policy Safeguarding and Preventing Sexual Harassment, Exploitation and Abuse (PSHEA) Policy. These documents can be found in the Annexes.

Appropriate, safe, non-discriminatory participation of all stakeholders will be ensured, and special attention will be paid to the needs of children and other vulnerable groups. The data collection methods will uphold the dignity, safety, privacy, and sensitivities for the girls and young women that they interact with. Confidentiality and anonymity of participants will be guaranteed as these personal identifiable data will not be published anywhere and will only be used to ensure data quality by persons who have received safeguarding and ethical standards orientation.

5. Supervision and Management of Assignment

The consultant/firm will work under the management of the Programme Manager – Climate Change and Resilience of Plan International Bangladesh. Additionally, the Business Development Specialist, and the Director – Humanitarian Action and Resilience will also provide their technical support to the consultant/firm as appropriate for this assignment. The consultant/firm will be directly accountable to the PIB focal person(s), and will keep the focal person(s) continually informed on the progress of the assignment updates via email and other forms of communication.

6. Expected Competencies of Consultant/Firm

To ensure the successful execution of this assignment, Plan International Bangladesh invites qualified consultants/consulting firms with demonstrated experience in climate-resilient infrastructure, structural engineering, and disaster risk reduction. Bidders must submit CVs (maximum 4 pages each) of all proposed experts along with a brief role description.

The selected consultant/firm is expected to demonstrate the following qualifications, expertise, and competencies:

1. Technical Expertise in Structural Engineering and Retrofit Design

- Proven experience in structural assessment, safety audits, and retrofitting of public infrastructure, preferably cyclone shelters, schools, or multi-purpose disaster-resilient buildings.

- Strong knowledge of structural analysis, load-bearing systems, and retrofitting techniques suitable for hazard-prone environments (cyclones, storm surges, flooding, salinity exposure).

- Demonstrated experience in preparing detailed engineering designs, AutoCAD drawings, and costed Bills of Quantities (BOQs) for infrastructure projects.

- Familiarity with materials and construction practices suitable for coastal and climate-vulnerable contexts in Bangladesh.

2. Expertise in Climate-Resilient and Disaster-Responsive Infrastructure

- Strong understanding of climate change adaptation (CCA) and disaster risk reduction (DRR) principles as applied to infrastructure systems.

- Experience in integrating resilience features such as wind-resistant design, flood protection measures, safe evacuation access, and durability against salinity and extreme weather conditions.

- Knowledge of national and global frameworks, including cyclone shelter design standards, Sendai Framework priorities, and Bangladesh’s DRR policies and guidelines.

3. WASH and Inclusive Infrastructure Design Competence

- Demonstrated experience in designing or assessing WASH facilities within public infrastructure, including water supply, sanitation, drainage, and hygiene systems.

- Ability to integrate gender-responsive and adolescent-friendly design features, including menstrual hygiene management (MHM) considerations.

- Proven application of universal accessibility standards (e.g., ramps, handrails, disability-friendly latrines, inclusive spatial planning) in infrastructure design.

4. Assessment Methodology and Analytical Capacity

- Demonstrated ability to conduct rapid but rigorous field-based infrastructure assessments using structured tools, checklists, and typology-based approaches.

- Experience in condition assessment, risk categorization, and prioritization of infrastructure investments.

- Strong analytical capacity to translate assessment findings into practical, site-specific, and scalable design solutions.

5. Experience in Multi-Site Field Engagement and Coordination

- Proven track record of conducting field assessments across multiple locations within tight timelines.

- Experience in coordinating with local government institutions (e.g., LGED, DDM, Union Parishads), community stakeholders, and facility management committees.

- Ability to manage logistics, field teams, and data collection processes efficiently while ensuring quality and consistency.

6. Compliance with National Standards and Regulatory Frameworks

- Strong familiarity with the Bangladesh National Building Code (BNBC), cyclone shelter standards, and relevant government engineering guidelines.

- Experience in ensuring compliance with safety, environmental, and construction regulations applicable to public infrastructure.

7. Communication, Documentation, and Reporting Skills

- Strong technical writing skills with the ability to produce clear, structured, and actionable reports.

- Capacity to present complex engineering concepts through simplified visuals, diagrams, and design narratives suitable for non-technical stakeholders.

- Experience in preparing comprehensive documentation, including photographic evidence, site sketches, drawings, and structured assessment reports.

7. Application Process

Please submit the proposal, along with the CVs of the lead consultant and other experts (as applicable), three relevant work samples, and three references (including one from an INGO) electronically to the specified email address: planbd.consultant.hiring@plan-international.org with the title: “Proposals for Assessment and Climate-Resilient Retrofit Design of Cyclone Shelters as subject line.  The proposals should be submitted in pdf format

Proposal submitted to any other email account except this and in hard copy will be treated as disqualified.

Submissions after the deadline 04 May 2026 will be treated as disqualified.

Preparation of proposal: The proposal should be divided into two parts: i) technical; and ii) financial and submitted in two separate folders.

i) Outline of the technical proposal: The technical part of the proposal should not exceed 15 pages and MUST include the following elements:

- A detailed methodology and timeframe, including dates for the submission of the inception report, final deliverables, and a detailed working schedule.

- A summary of experience in conducting similar projects.

- CVs of the Team Leader and key team members, highlighting relevant experience to carry out the scoping study as annexure.

- The proposal should also include a summary of the technical experts and Team Leader’s experience and outline how it aligns with the scope of work.

The proposal should not contain any publicity materials or brochures about the bidder. To maintain consistency in the proposal, bidders are instructed to follow the structure below:

| Chapter | Page Limit (max.) |
| --- | --- |
| Introduction | 1 page |
| Purpose and objectives | 2 pages |
| The technical aspect of the proposal, methodology, analytical framework, and work plan | 9 pages |
| Proposed team, consultant/firm’s summary of experience | 3 pages |
| In total | 15 pages |
| *Exceeding the page limit may result in disadvantage in terms of assessing the proposals |  |

ii) Outline of the financial proposal: Interested bidders have to submit their financial proposal along with the technical proposal as specified above. The financial proposal should be inclusive of all VAT and taxes as per the policy of the Government of Bangladesh, which will be deducted at source before payment. Expenses not specified in the financial proposal or not mentioned in any section of the agreement shall be the sole responsibility of the Consultant/Firm. Other notes for the financial proposal are as follows:

- The proposed price will be considered a single package fee for the entire service and deliverables. The agreed price will be paid to BDT directly by the PIB office.

- The consultant/firm shall be solely responsible for the insurance (health, travel, etc.) of themselves and their team members.

- Compliance with local laws regarding taxes/VAT is the sole responsibility of the consultant/firm and must be reflected in the financial proposal.

- The bidder may include or exclude any necessary heads from the above-mentioned format.

- All pages of the financial proposal should be signed by the respective representative of the bidder organization. In case of submission via email, the consultant/firm must ensure that the document is signed, scanned, and sent.

- All costs should be inclusive of VAT and taxes.

- The financial proposal must include a copy of the VAT registration certificate (for consulting firms) and a copy of a valid TIN certificate.

For any clarification, please contact Mr. Enamul Haque, Supply and Procurement Specialist, Plan International Bangladesh, Email: Enamul.Haque@plan-international.org

8. Payment Schedule

The payment for this assignment will be made in 3 (three) instalments, following the below schedule-

| Instalments | Percentage | Timeline |
| --- | --- | --- |
| First instalment | 30 | After receiving the inception report with detailed methodology and other contents |
| Second instalment | 30 | After receiving the first draft report |
| Third instalment | 40 | After the acceptance of final report and other related contents |

Payment will be disbursed upon the approval of the Programme Manager-CCA/DRR of PIB. Until and unless there is consensus on the materials agreed by both parties, PIB will not pay for the quoted and agreed price.

9. Parameters for Selection

The following table outlines the selection criteria-

| Criteria | Score |
| --- | --- |
| Relevant competency of team leader and team composition | 35 |
| Appropriate methodology to address study objectives | 40 |
| Amount of budget and justification | 25 |

10. Penalty Clause

The consultant(s)/firm is expected to provide services within the agreed timeframe as well as submit the final report maintaining the quality as mentioned in this ToR. If the quality is not maintained as agreed, Plan International Bangladesh will deduct 5% of the total agreement amount. If for any reason, the consultant(s)/firm fails to deliver services within the stipulated time, the consultant(s)/firm needs to inform Plan International Bangladesh in time with a valid and acceptable explanation. Failing to do this may invoke a penalty clause at the rate of 1% for each day of delay.

11. Bindings

All documents, contents, photos, papers and data produced during the assignment are to be treated as Plan International Bangladesh’s property and restricted for public use.

12. Risk Management

The relevant PIB staff will take all reasonable measures to mitigate any potential risk to the delivery of the required outputs of this assignment. A safeguarding risk assessment and mitigation plan will be developed, and approval will be taken from the relevant PIB official. Also, contingency plans will be put in place to mitigate any occurrence of each of the identified risks.

13. Negotiations and Award of Contract

Once the proposal is evaluated PIB may enter negotiation with one or more than one agency/ consulting firm for final selection. If negotiations fail with one bidder, PIB will invite another agency/firm whose proposal was received and eligible for negotiation as a next choice. If none of the invited proposals led to an agreement, a fresh Requests for Proposals (bidding document) will be circulated. The consultant/firm is expected to commence the assignment within 2 (two) days of the award of the contract.

14. Global Policy Safeguarding:

The consultant/firm shall comply with the Global Policy Safeguarding of Plan International Bangladesh. Any violation /deviation in complying with Global policy Safeguarding and Preventing Sexual Harassment, Exploitation and Abuse (PSHEA) policy will not only result-in termination of the agreement but also Plan will initiate appropriate action in order to make good the damages/losses caused due to non-compliance of Plan’s Child Protection Policy.

15. Non-Staff engaged by Plan International Inc. (PII) Code of Conduct:

The consultant/firm shall comply with the non-staff engaged by Plan International Inc. (PII) Code of Conduct of Plan International Bangladesh. Any violation /deviation in complying with Plan’s Non-Staff engaged by Plan International Inc. (PII) Code of Conduct will result-in termination of the agreement.

16. Anti-Fraud, Anti-Bribery, and Corruption:

The consultant/firm shall comply with the Anti-Fraud, Anti-Bribery, and Corruption of Plan International Bangladesh. Any violation /deviation in complying with Plan’s Anti-Fraud, Anti-Bribery, and Corruption policy will result-in termination of the agreement.

17. Disclaimer

Plan International Bangladesh reserves the right to accept or reject any or all proposals without assigning any reason whatsoever.

18. Annexes

Annex 1: Plan International Global Policy Safeguarding

Annex 2: Ethical MERL Framework

Annex 3: Plan International, INC.  Preventing Sexual Harassment, Exploitation and Abuse (PSHEA) Policy

Annex 4: Plan International Global Policy on Gender Equality and Inclusion

Annex 5: Plan International Conflicts of Interest Policy

Annex 6: Plan International Global Anti-Fraud Policy

=======================================x================================

Disaster Preparedness Plan (DPP) 4, Plan International Bangladesh, 2021.